## Slide 1
Visualize
Limit Work in Progress
Make Policies Explicit with
definitions of ready & done
Implement Feedback Loops
with cadences
Evolve Experimentally
Lean Kanban
Start from what you do now :
- Understand current processes,
- Respect existing roles, responsibilities , job titles
Pull
Sustainable pace &
Improving focus
“Stop Starting, Start Finishing”
Cost Of Delay
Cumulative Flow
Tasks / Time
Monte Carlo Simulations
Scatterplot
Cycle Time / Completion Date
Value Stream Mapping
Overproduction
Extra Processing
Motion
Waiting
Talent Under Utilization
Inventory
Transportation
Defects
Working Time
Waiting Time
Lead Time
Receiving
Delivering
8 wastes
Takt Time = Available Work Time / Number of Customer Requests
Cycle Time
Push
Kanban
Card
Lead Time = Work In Progress / Delivery Rate (Little’s Law)
TOC, Theory Of Constrains
Improve Collaboratively
Service Levels:
Threshold
Expectation
Agreement
Capability
Manage Flow
- Maximize delivery of value
- Minimize lead time
- Be as predictable as possible
Process Mining
Kanban Board
Relative Estimations
Performance &
Customer Satisfaction
Staying competitive &
Adaptive
Agree to pursue improvement through evolutionary change
Escalations
Classes of Services
Swim lanes
Stop The Line