## Slide 1
Despite the activities carried out by the team, no hotel has been sold and therefore no commission charged. To survive the company must earn a total commission of at least 200 Million in 18 weeks.
Getting Mandate
>
Writing Brochure
>
Getting buyer
>
Finalizing deal
Sales
Sales
Marketing
Legal
Legal
Max 6
Max 3
Max 5
Max 2
What?
Who?
Cards?
Kanban rules apply, plus :
1 round represents 2 weeks, game in 9 rounds
Assignations of team members to cards: only at the beginning of each round.
To complete an activity, roll up the dice: n points for n steps.
  Points greater than required for ending an activity are lost.
  Count 50% of points when a team member works outside his core activity.
Expiration period: sealing deal must be done before the end of the round, if not, mandate is cancelled, and no commission is earned.
Hotels Property Sales
PLAYER MEMO
Activities
Summarize the total of commissions at the end of each round

## Slide 2
Do not distribute 5 hotels Narita, Yodoyabashi, Hamamatsu, Utsonomiya, Ginza, plus JIRO, a sales member.
Round 1. Initialization. What has been done until today?
Round 2. Narita, Yodoyabashi are put on the market: give cards
Round 3. Hitoshi, sales Team resigns. We are unfortunately unable to replace him right now. Remove the card.
Round 4. There is an issue on the mandate of hotel Kokusai, it needs to be negotiated again
Round 5.
  Marketing guy is on holidays, we cannot have him work for 2 weeks (the duration of this round).
  Before going on holidays, he tells us that Hamamatsu, Utsonomiya are probably on the market (cards are given)
Round 6. Opportunity! We are given directly (without negotiation) a mandate to sell hotel Ginza.
Round 7.
Legal issue: In order to avoid a fine of 100 M, we need to provide critical information to the tax office.
1 month to do that.
Round 8. A new sales member joins the company
Round 9. No event (it’s the last round, at the end we survive or not)
FACILITATOR MEMO
Hotels Property Sales